🪔

PROJECT BLUEPRINT  ·  v1.0

Hindustani Jyotish

हिन्दुस्तानी ज्योतिष

A two-app Vedic astrology platform — User & Astrologer

Chat · Call · Video · Live Streaming · Kundli · Wallet

| Project | Hindustani Jyotish — Vedic Astrology Platform |
| --- | --- |
| Apps | User App + Astrologer App (Android · iOS · Web) |
| Stack | Flutter (BLoC · GetIt · go_router) + FastAPI + PostgreSQL |
| Auth | Google Sign-In + Biometric (FaceID / Fingerprint) + OTP |
| Owner | Jaikalki Technology Pvt. Ltd. |
| Date | 30 May 2026 |
| Status | Draft — Pre-Development Reference |

# Contents

1.  Executive Summary	—

2.  Brand Identity Recap	—

3.  Technology Stack	—

4.  System Architecture	—

5.  Authentication Strategy (Google + Biometric)	—

6.  User App — Module Breakdown	—

7.  Astrologer App — Module Breakdown	—

8.  Database Schema	—

9.  API Endpoint Map	—

10.  Flutter Project Structure	—

11.  Development Phases & Timeline	—

12.  Third-Party Integrations	—

13.  Security & Compliance	—

14.  Deployment & Release	—

15.  Appendix — Open Questions & Risks	—

# 1.  Executive Summary

What is Hindustani Jyotish? A mobile-first Vedic astrology platform with two paired apps. The User App lets seekers find verified astrologers, generate Kundli charts, consult via chat/audio/video, watch live streams, and pay through a wallet. The Astrologer App lets verified jyotishis go live, attend incoming requests, track real-time earnings, and withdraw to bank. Both apps share one cosmic-premium identity: Deep Indigo + Saffron + Copper, with Devanagari typography.

### Core Value Propositions

- For Seekers (User App): Talk to verified Vedic astrologers in minutes — chat from ₹7/msg, call from ₹20/min, video from ₹25/min. Generate detailed Kundli, daily horoscope, planet positions, love compatibility, and birthday number reports. Watch live rashifal streams.

- For Astrologers (Astrologer App): Single dashboard for all consultations. Toggle online/offline. Accept or decline incoming chat/call/video requests with a 30-second countdown. Live-stream to followers. Real-time earnings tracker with one-tap withdrawal.

- For Platform (Jaikalki): Commission on every consultation (configurable 20–30%). Super-chat & gifting revenue during live streams. Premium paid reports (Kundli ₹99, Planet Position ₹79, etc).

### Success Metrics (North-Star)

| Metric | Target — Month 6 | Target — Month 12 |
| --- | --- | --- |
| Verified Astrologers | 50 | 200 |
| Daily Active Users | 5,000 | 25,000 |
| Daily Consultations | 500 | 3,000 |
| Avg Consultation Length | 8 min | 12 min |
| Monthly Revenue | ₹8 L | ₹50 L |

# 2.  Brand Identity Recap

The brand is built around a single visual idea — the diya (lamp of inner knowledge) sitting at the centre of an orbital ring of nakshatra dots, crowned by a guiding star. This translates into a logo system that works equally on dark indigo splash screens and on ivory marketing collateral.

### Colour System

| Token | Hex | Role |
| --- | --- | --- |
| Indigo Void | #0B0B1E | Primary canvas — every screen background |
| Indigo Mid | #2D2866 | Card surfaces, headers |
| Saffron | #F4811F | Primary action — CTAs only, never decoration |
| Copper | #C77B4A | Astrologer-side accent, premium states |
| Gold | #E8B547 | Ratings, wallet balance, paid reports |
| Ivory | #FBF6EE | Primary text on dark, light-mode surfaces |
| Success Green | #34D399 | Earnings, "you earned" states, online indicators |
| Live Red | #FF4D6D | Live stream badge, end-call, danger CTAs |

### Typography

| Family | Role | Where |
| --- | --- | --- |
| Fraunces (serif) | Display & section titles | App splash, hero titles, screen headers |
| Marcellus (serif) | Deco accents | Numbers, large stats, splash secondary text |
| Plus Jakarta Sans | Body & UI | All paragraph text, buttons, inputs, labels |
| Noto Sans Devanagari | Hindi/Sanskrit | हिन्दुस्तानी, नमस्ते, app tagline |
| JetBrains Mono | Meta | Status, timestamps, OTP, transaction IDs |

# 3.  Technology Stack

## Frontend (Both Apps)

| Layer | Library | Purpose |
| --- | --- | --- |
| Framework | Flutter 3.24+ | Cross-platform Android / iOS / Web |
| State Management | flutter_bloc (Cubit + Bloc) | Predictable state per feature |
| DI | get_it + injectable | Service locator pattern |
| Routing | go_router 14+ | Declarative, deep-linkable navigation |
| Network | dio + retrofit | Type-safe REST client, interceptors, retry |
| Local Storage | flutter_secure_storage + hive | Tokens (secure) + offline cache (hive) |
| Auth — Google | google_sign_in 6+ | Google OAuth flow |
| Auth — Biometric | local_auth 2.3+ | Fingerprint, FaceID, iris |
| Real-Time A/V | agora_rtc_engine 6+ | Chat, audio call, video call, live broadcast |
| Push Notifications | firebase_messaging | Incoming request alerts, live-start alerts |
| Payments | razorpay_flutter | Wallet recharge, super-chat purchase |
| Image / Asset | cached_network_image | Astrologer photos with placeholder & cache |
| Date / Time | intl + timezone | Birth-time correctness, IST display |

## Backend

| Layer | Tech | Purpose |
| --- | --- | --- |
| API Framework | FastAPI (Python 3.12) | Async REST, OpenAPI auto-docs |
| Database | PostgreSQL 16 | Primary store — users, consultations, transactions |
| ORM | SQLAlchemy 2.0 + Alembic | Models, migrations, typed queries |
| Caching | Redis | Session, online-astrologer pool, rate-limit |
| Object Storage | AWS S3 / Cloudflare R2 | Profile photos, kundli PDFs, KYC docs |
| Auth Layer | OAuth2 (Google) + JWT + bcrypt OTP | Multi-method auth, refresh tokens |
| Background Jobs | Celery + Redis broker | Wallet settlement, payout, email/SMS |
| SMS Gateway | MSG91 / Twilio | OTP, transactional alerts |
| Email | SendGrid | Receipts, kundli reports, notifications |
| Live A/V Server | Agora SD-RTN (managed) | No self-hosting |
| Push | Firebase Cloud Messaging | Cross-platform push |
| Monitoring | Sentry + Grafana + Prometheus | Errors, metrics, alerts |

# 4.  System Architecture

### High-Level Flow

Both Flutter apps talk only to the FastAPI gateway. The gateway authenticates the request via JWT (after Google or biometric unwraps the secure-storage token), dispatches to internal services, and proxies real-time A/V tokens for Agora.

### Component Map

| Tier | Components | Talks To |
| --- | --- | --- |
| CLIENT | Flutter User App, Flutter Astrologer App | API Gateway, Agora SDK, FCM, Razorpay |
| GATEWAY | FastAPI (auth, routing, validation, rate-limit) | Auth Service, App Services, Redis |
| AUTH | Google OAuth, OTP service, JWT issuer, biometric token vault | PostgreSQL (users), Redis (sessions), MSG91 (SMS) |
| CORE | User svc, Astrologer svc, Consultation svc, Wallet svc, Live svc, Kundli svc | PostgreSQL, S3, Agora, Razorpay |
| JOBS | Celery workers — wallet settlement, payout, kundli PDF, notifications | PostgreSQL, SendGrid, MSG91, FCM |
| DATA | PostgreSQL (OLTP), Redis (cache + queue), S3 (objects) | — |

### Real-Time A/V Flow (Agora)

- 1.  Client requests channel + RTC token from FastAPI endpoint (authenticated).

- 2.  FastAPI signs an Agora RTC token (HMAC) with the user UID and channel name, returns it.

- 3.  Client joins the Agora channel directly — media never traverses our servers.

- 4.  On call end, client posts duration + cost to FastAPI; wallet service debits user, credits astrologer (minus commission).

# 5.  Authentication Strategy

Every phase, every screen, every protected route respects this layered model. Three entry methods, one unified session.

## 5.1  Three Authentication Methods

### A.  Google Sign-In  (primary, fastest)

One-tap account creation/login using the user's Google account. Both apps offer this on the very first screen.

- Flutter SDK: google_sign_in 6.x

- Backend: Verify Google ID token via Google public keys → upsert user → issue our JWT pair (access 15 min + refresh 30 days)

- Scopes requested: email, profile (display name + photo)

- First-time path: Google → upsert user row → prompt for mobile (₹wallet ID) + DOB (for kundli) → land on Home

- Returning path: Google → match google_id → issue JWTs → land directly on Home

- Astrologer-specific: Google login allowed only after admin-approved KYC; pre-KYC users land on "Application Under Review" screen

### B.  Biometric Login  (re-entry, secure)

After the user has logged in once via Google or OTP, they are offered biometric enrolment. Subsequent app launches verify with fingerprint / FaceID / iris, then unwrap the cached refresh token from secure storage.

- Flutter SDK: local_auth 2.3.x — fingerprint, FaceID, iris on Android & iOS

- Token model: Refresh token stored in flutter_secure_storage. Biometric only unlocks the wrapper — credentials never re-entered

- Fallback: If biometric fails 3× or hardware unavailable → fall back to OTP / Google flow

- Enrolment screen: Shown immediately after first OTP verify (User app) or first KYC approval (Astrologer app)

- Re-prompt rule: Always on cold start; after 30 min of background; before wallet recharge ≥ ₹1000; before withdrawal (Astrologer)

- Why mandatory: Wallets hold real ₹. Astrologers withdraw real ₹. Biometric makes session theft far harder than PIN.

### C.  Mobile + OTP  (fallback / non-Google users)

- Flow: +91 mobile → send 6-digit OTP via MSG91 → enter OTP → server validates → issue JWTs

- Use cases: Users without Google account; biometric hardware unavailable; account recovery

- Rate-limit: 5 OTP/hour per number; 30 OTP/day per IP; bcrypt-hashed OTP at rest

## 5.2  Token & Session Model

| Token | Lifetime | Where Stored | Rotates On |
| --- | --- | --- | --- |
| Google ID Token | 1 hour | In-memory only | Each Google sign-in |
| Our Access JWT | 15 minutes | In-memory (Bloc state) | Refresh call |
| Our Refresh JWT | 30 days | flutter_secure_storage (biometric-wrapped) | On use (rolling) |
| OTP code | 5 minutes | PostgreSQL (bcrypt) | New OTP request |

## 5.3  Auth State Diagram (Every Phase)

The Universal Auth Guard 1) App launches → check flutter_secure_storage for refresh token. 2) Token exists → prompt biometric → unwrap → call /auth/refresh → land on Home. 3) Token missing or expired → land on Sign-In screen → Google / OTP path → on success, prompt to enable biometric for next time. 4) Any 401 from API → silent refresh attempt → if fails → kick to Sign-In. 5) Every screen sits behind a go_router redirect that checks the AuthCubit state.

## 5.4  Why Both Methods in Every Phase

- Google = friction-free onboarding & account portability (one tap on a new device).

- Biometric = friction-free daily re-entry without compromising security.

- OTP = inclusive — works for users without Google, on shared devices, in account recovery.

- Combined: highest conversion at signup AND highest security on session.

- Each phase below explicitly calls out which Auth Gate applies (signup gate / re-entry gate / high-value action gate).

# 6.  User App — Module Breakdown

Seven modules, ~25 screens. Below: each module lists its screens, key features, and the auth touch-points.

## Module 1 · Onboarding & Authentication

🔐 AUTHENTICATION GATE · Google Sign-In + Biometric Login Every screen in this phase respects the global auth guard. Re-entry to the app triggers biometric (FaceID / Fingerprint) verification before showing protected routes. Session token stored in flutter_secure_storage; biometric only unlocks the token wrapper — actual credentials never re-prompted.

### Screens

- Splash (1.5s logo animation with diya flicker)

- Welcome / Sign Up (Google · Apple · Mobile)

- OTP Verification (6-digit, 60s resend)

- Biometric Enrolment opt-in (immediately post-OTP)

- Language Picker (English / हिन्दी / Malayalam / Tamil / Telugu)

- Profile Completion (DOB · birth time · birth place — used later for Kundli)

- Permissions priming (notification, microphone, camera)

### Key Flows

- Google Sign-In → upsert → if first time, redirect to Profile Completion → Home

- OTP path → verify → Biometric enrolment prompt → Profile Completion → Home

- Returning user (cold start) → Biometric prompt → Home (no re-entry of credentials)

## Module 2 · Home & Discovery

🔐 AUTHENTICATION GATE · Google Sign-In + Biometric Login Every screen in this phase respects the global auth guard. Re-entry to the app triggers biometric (FaceID / Fingerprint) verification before showing protected routes. Session token stored in flutter_secure_storage; biometric only unlocks the token wrapper — actual credentials never re-prompted.

### Screens

- Home (greeting · wallet chip · promo banner · quick tools · celebrity wishes · featured astrologers)

- Search Astrologers (top-rated, price asc/desc, language filter)

- Astrologer Profile (bio · skills · languages · 3 rate cards · reviews · CTA)

- Celebrity Wishes Viewer (vertical reel)

- Notifications Center (incoming, system, promotional)

### Highlights

- Featured Astrologers grid uses Redis-cached "currently online" pool — sub-second response.

- LIVE badge animates when astrologer is broadcasting; tap → enter live viewer.

- Quick Tools deep-link into Cosmic Insights (Module 4) — Daily Horoscope, Planet Position, Love Compatibility, Detailed Kundli.

## Module 3 · Consultation  (Chat · Call · Video)

🔐 AUTHENTICATION GATE · Google Sign-In + Biometric Login Every screen in this phase respects the global auth guard. Re-entry to the app triggers biometric (FaceID / Fingerprint) verification before showing protected routes. Session token stored in flutter_secure_storage; biometric only unlocks the token wrapper — actual credentials never re-prompted.

### Screens

- Chat thread (header with timer + cost · text bubbles · attachments · 50-msg cap)

- Audio Call (pulsing photo · timer · mute · speaker · end)

- Video Call (full-bleed remote + self PIP · mute · cam-off · speaker · end)

- Pre-Call Confirmation (rate, wallet balance check)

- Post-Call Summary (duration · cost · rate astrologer 1–5★)

- Chat History (filterable Active / Completed / Expired)

### Key Logic

- Pre-call wallet check: balance must cover ≥ 5 minutes at astrologer rate — else prompt recharge.

- Wallet ticker debits every 60 seconds during call (or per message in chat).

- Auto-end when balance drops below 1 minute remaining; final 30s warning toast.

- Agora RTC token fetched fresh per call from /consultation/token endpoint.

- Chat sessions are 50-message capped or 30-minute capped, whichever first; unused balance refunded.

## Module 4 · Kundli & Cosmic Insights

🔐 AUTHENTICATION GATE · Google Sign-In + Biometric Login Every screen in this phase respects the global auth guard. Re-entry to the app triggers biometric (FaceID / Fingerprint) verification before showing protected routes. Session token stored in flutter_secure_storage; biometric only unlocks the token wrapper — actual credentials never re-prompted.

### Screens

- Cosmic Insights Grid (6 paid tiles: Daily Horoscope ₹29, Detailed Kundli ₹99, Daily Prediction ₹29, Planet Position ₹79, Love Compatibility ₹19, Birthday Number ₹19)

- Generate Kundli (form: city · date · time · ayanamsa · language)

- Kundli Chart View (North-Indian chart SVG + planet legend + download PDF)

- Daily Horoscope Selector (zodiac picker → result)

- Love Compatibility (two-sign picker)

- Planet Position Calculator (current planetary positions for entered birth)

### Backend

- Kundli calculation: Swiss Ephemeris (pyswisseph) for accurate planetary positions

- Lahiri / Raman / KP ayanamsa support

- PDF generation: WeasyPrint or ReportLab — astrologer-branded template, emailed + S3-stored

## Module 5 · Live Streaming  (Viewer Side)

🔐 AUTHENTICATION GATE · Google Sign-In + Biometric Login Every screen in this phase respects the global auth guard. Re-entry to the app triggers biometric (FaceID / Fingerprint) verification before showing protected routes. Session token stored in flutter_secure_storage; biometric only unlocks the token wrapper — actual credentials never re-prompted.

### Screens

- Live Stream Viewer (host video + viewer count + chat overlay + actions)

- Super Chat Purchase Modal (₹50 / ₹100 / ₹500 / custom)

- Gift Picker (rose, garland, diya, sacred-thread — each tied to a price)

- Following Tab (live-now astrologers you follow)

### Engagement Mechanics

- Super Chats appear pinned at top of overlay for 30s — drives revenue.

- Gifts trigger full-screen animation visible to host and all viewers.

- Follow → push notification when followed astrologer goes live.

- Anonymous viewers (read-only) until login — converts to register.

## Module 6 · Wallet & Payments

🔐 AUTHENTICATION GATE · Google Sign-In + Biometric Login Every screen in this phase respects the global auth guard. Re-entry to the app triggers biometric (FaceID / Fingerprint) verification before showing protected routes. Session token stored in flutter_secure_storage; biometric only unlocks the token wrapper — actual credentials never re-prompted.

### Screens

- Wallet Home (balance hero · quick recharge grid · custom amount · transactions feed)

- Recharge Confirmation (with Razorpay sheet)

- Payment History (All · Credits · Debits filters)

- Refund Status Screen (per chat-session unused-hold refunds)

### Recharge Logic

- Quick amounts: 50, 100, 500, 1000, 1500, 2000 — "POPULAR" badge on 500 (configurable).

- Custom amount min ₹10, max ₹50,000 per transaction.

- Razorpay payment → server-side webhook verification → wallet credit (idempotent).

- GST not applicable on wallet recharge (treated as advance); GST applied on consultation invoice if business-flagged user.

Biometric Gate — High-Value Actions Recharges over ₹1,000 and any future "Withdraw Refund to Bank" action require fresh biometric verification, even if the session is active. This is in addition to the cold-start biometric prompt.

## Module 7 · Profile & Settings

🔐 AUTHENTICATION GATE · Google Sign-In + Biometric Login Every screen in this phase respects the global auth guard. Re-entry to the app triggers biometric (FaceID / Fingerprint) verification before showing protected routes. Session token stored in flutter_secure_storage; biometric only unlocks the token wrapper — actual credentials never re-prompted.

### Screens

- Profile Home (avatar · name · phone · language toggle EN/हिं)

- Edit Profile (name, email, DOB, gender, birth details)

- Chat History (links Module 3)

- Payment History (links Module 6)

- Sign Up as Astrologer (redirects to Astrologer app onboarding or download)

- Helpline & Support (customer care number, WhatsApp link, email)

- About / Terms / Privacy (static webview)

- Logout (revokes refresh token, clears secure storage)

# 7.  Astrologer App — Module Breakdown

Six modules. Higher session frequency than user app (astrologers open it 10–30× per day) — biometric login is therefore even more prominent.

## Module 1 · Onboarding & KYC

🔐 AUTHENTICATION GATE · Google Sign-In + Biometric Login Every screen in this phase respects the global auth guard. Re-entry to the app triggers biometric (FaceID / Fingerprint) verification before showing protected routes. Session token stored in flutter_secure_storage; biometric only unlocks the token wrapper — actual credentials never re-prompted.

### Screens

- Welcome / Apply as Astrologer (Google Sign-In primary)

- OTP Verification

- Biometric Enrolment (offered immediately — astrologers re-enter app many times daily)

- KYC Step 1 — Personal (name, DOB, address, ID type)

- KYC Step 2 — Professional (skills, languages, years of experience, rates)

- KYC Step 3 — Documents (PAN, Aadhaar, photo, certificate optional)

- KYC Step 4 — Bank Account (for payouts)

- Application Under Review (post-submit holding screen, push when approved/rejected)

## Module 2 · Dashboard & Online Status

🔐 AUTHENTICATION GATE · Google Sign-In + Biometric Login Every screen in this phase respects the global auth guard. Re-entry to the app triggers biometric (FaceID / Fingerprint) verification before showing protected routes. Session token stored in flutter_secure_storage; biometric only unlocks the token wrapper — actual credentials never re-prompted.

### Screens

- Dashboard Home (online toggle hero · today's earnings · consultation count · rating · followers)

- Schedule (set available hours per day · holiday mode)

- Quick Actions (Go Live · View Requests · See Earnings)

### Online/Offline Mechanics

- Toggle ON → publish to Redis "online_pool:{lang}:{skill}" with rate cards.

- Heartbeat ping every 30s; auto-offline if missed for 90s.

- Push notification arrives within 2s of incoming request.

## Module 3 · Attend Requests

🔐 AUTHENTICATION GATE · Google Sign-In + Biometric Login Every screen in this phase respects the global auth guard. Re-entry to the app triggers biometric (FaceID / Fingerprint) verification before showing protected routes. Session token stored in flutter_secure_storage; biometric only unlocks the token wrapper — actual credentials never re-prompted.

### Screens

- Incoming Request Card (full-screen with 30s countdown · Accept · Decline)

- Waiting Queue (3+ pending requests sorted by arrival)

- Attend Chat (astrologer-side chat with live earnings ticker showing ₹ earned)

- Attend Audio Call (mirrored user-side call screen — ₹/min earning instead of cost)

- Attend Video Call

## Module 4 · Go Live

🔐 AUTHENTICATION GATE · Google Sign-In + Biometric Login Every screen in this phase respects the global auth guard. Re-entry to the app triggers biometric (FaceID / Fingerprint) verification before showing protected routes. Session token stored in flutter_secure_storage; biometric only unlocks the token wrapper — actual credentials never re-prompted.

### Screens

- Pre-Live Setup (camera preview · title · camera/mic toggles · allow gifts toggle · chat overlay toggle)

- Live Broadcast (your camera · viewer count · chat overlay · super chat highlights · end button)

- Post-Live Summary (duration · peak viewers · total super-chat earnings · new followers · share replay)

## Module 5 · Earnings & Payout

🔐 AUTHENTICATION GATE · Google Sign-In + Biometric Login Every screen in this phase respects the global auth guard. Re-entry to the app triggers biometric (FaceID / Fingerprint) verification before showing protected routes. Session token stored in flutter_secure_storage; biometric only unlocks the token wrapper — actual credentials never re-prompted.

### Screens

- Earnings Home (available balance hero · this-month breakdown · recent payouts feed)

- Withdraw to Bank (amount · confirm · biometric re-verify · success)

- Tax Summary / Form 16A download (annual)

- Commission Rate Info (transparent — "platform keeps X%")

Biometric Gate — Withdrawals Every withdrawal — regardless of amount — requires fresh biometric verification at the confirmation step. This is a separate gate from the cold-start biometric. Failure to authenticate cancels the withdrawal.

## Module 6 · Profile, Reviews & Support

🔐 AUTHENTICATION GATE · Google Sign-In + Biometric Login Every screen in this phase respects the global auth guard. Re-entry to the app triggers biometric (FaceID / Fingerprint) verification before showing protected routes. Session token stored in flutter_secure_storage; biometric only unlocks the token wrapper — actual credentials never re-prompted.

### Screens

- Profile (public-facing card · edit bio · update photo · skills · languages · rates)

- Reviews (all reviews + ability to thank user)

- Followers list

- Settings (notification prefs, language, logout)

- Support (chat with platform admin)

# 8.  Database Schema

PostgreSQL 16 with SQLAlchemy 2.0 models. Below: core tables (truncated columns shown — full DDL in repo).

### Table: users

All app users (seekers). One row per registered account.

| Column | Type / Notes |
| --- | --- |
| id | UUID PK |
| google_id | TEXT UNIQUE NULL |
| mobile | VARCHAR(15) UNIQUE |
| email | VARCHAR(255) NULL |
| name | VARCHAR(120) |
| avatar_url | TEXT NULL |
| dob | DATE NULL |
| birth_time | TIME NULL |
| birth_place | VARCHAR(180) NULL |
| language | VARCHAR(20) DEFAULT 'en' |
| biometric_enabled | BOOLEAN DEFAULT false |
| wallet_balance | NUMERIC(12,2) DEFAULT 0 |
| created_at, updated_at | TIMESTAMPTZ |

### Table: astrologers

Astrologer accounts (separate from users; one-to-many possible if same person is both).

| Column | Type / Notes |
| --- | --- |
| id | UUID PK |
| user_id | UUID FK → users.id (optional self-link) |
| google_id | TEXT UNIQUE NULL |
| mobile | VARCHAR(15) UNIQUE |
| display_name | VARCHAR(120) |
| photo_url, bio | TEXT |
| skills | TEXT[] (e.g. {Vedic, Palmistry}) |
| languages | TEXT[] |
| years_experience | SMALLINT |
| rate_chat_per_msg | NUMERIC(8,2) |
| rate_call_per_min | NUMERIC(8,2) |
| rate_video_per_min | NUMERIC(8,2) |
| kyc_status | ENUM(pending, approved, rejected) |
| is_online, is_live | BOOLEAN |
| avg_rating, review_count | NUMERIC / INT |
| available_balance | NUMERIC(12,2) |

### Table: consultations

Every chat / call / video session — even cancelled ones.

| Column | Type / Notes |
| --- | --- |
| id | UUID PK |
| user_id, astrologer_id | UUID FKs |
| type | ENUM(chat, call, video) |
| rate | NUMERIC(8,2) |
| started_at, ended_at | TIMESTAMPTZ |
| duration_seconds, message_count | INT |
| amount_charged, commission, astrologer_payout | NUMERIC(10,2) |
| status | ENUM(requested, accepted, in_progress, completed, declined, cancelled, expired) |
| agora_channel, agora_uid_user, agora_uid_astrologer | VARCHAR |
| user_rating, user_review | SMALLINT, TEXT |

### Table: wallet_transactions

Every credit/debit to user wallet (recharge, consultation, super chat, refund).

| Column | Type / Notes |
| --- | --- |
| id | UUID PK |
| user_id | UUID FK |
| type | ENUM(recharge, consultation, super_chat, gift, refund) |
| amount | NUMERIC(10,2) (signed: + credit, − debit) |
| balance_after | NUMERIC(12,2) |
| reference_id | UUID (consultation_id / razorpay_payment_id) |
| status | ENUM(success, pending, failed) |
| created_at | TIMESTAMPTZ |

### Table: astrologer_payouts

Withdrawals from astrologer balance to bank.

| Column | Type / Notes |
| --- | --- |
| id, astrologer_id | UUID |
| amount, status | NUMERIC, ENUM(requested, processing, paid, failed) |
| bank_account_last4, ifsc | VARCHAR |
| razorpay_payout_id | VARCHAR |
| requested_at, paid_at | TIMESTAMPTZ |
| biometric_verified_at | TIMESTAMPTZ (audit trail) |

### Table: live_sessions

Live broadcasts by astrologers.

| Column | Type / Notes |
| --- | --- |
| id, astrologer_id | UUID |
| title | TEXT |
| started_at, ended_at | TIMESTAMPTZ |
| peak_viewers, total_views | INT |
| super_chat_total, gift_total | NUMERIC |
| agora_channel | VARCHAR |

### Table: kundli_reports

Generated kundli PDFs (cached for re-download).

| Column | Type / Notes |
| --- | --- |
| id, user_id | UUID |
| type | ENUM(detailed, daily_horoscope, planet_position, ...) |
| inputs_json | JSONB (birth details) |
| pdf_s3_key | TEXT |
| amount_paid | NUMERIC |
| generated_at, expires_at | TIMESTAMPTZ |

### Table: auth_sessions

Active refresh tokens (so admin can revoke remote sessions).

| Column | Type / Notes |
| --- | --- |
| id | UUID PK |
| user_id / astrologer_id | UUID FK (one of) |
| refresh_token_hash | VARCHAR(255) (bcrypt of refresh JWT jti) |
| device_label | VARCHAR(120) |
| biometric_wrapped | BOOLEAN |
| created_at, last_used_at, expires_at | TIMESTAMPTZ |
| revoked_at | TIMESTAMPTZ NULL |

# 9.  API Endpoint Map

FastAPI base URL:

https://api.hindustanijyotish.in/v1     (production)

## 9.1  Authentication

| Method | Path | Description |
| --- | --- | --- |
| POST | /auth/google | Body: { id_token }. Verifies via Google JWKS, upserts user, returns { access_token, refresh_token, user }. |
| POST | /auth/otp/request | Body: { mobile }. Sends OTP via MSG91. Rate-limited. |
| POST | /auth/otp/verify | Body: { mobile, otp }. Returns { access_token, refresh_token, user }. |
| POST | /auth/biometric/enable | Body: { device_label, public_key }. Marks current session biometric-wrapped. |
| POST | /auth/refresh | Body: { refresh_token }. Rotates refresh, returns new pair. |
| POST | /auth/logout | Revokes current refresh token; clears server session. |
| POST | /auth/sessions/revoke-all | Revokes every refresh token for this user (panic-button). |

## 9.2  User

| Method | Path | Description |
| --- | --- | --- |
| GET | /me | Current user profile. |
| PATCH | /me | Update profile (name, birth details, language). |
| POST | /me/avatar | multipart/form-data — uploads to S3, returns URL. |
| DELETE | /me | Soft-delete account. |

## 9.3  Astrologers (Discovery)

| Method | Path | Description |
| --- | --- | --- |
| GET | /astrologers | Query: ?online=true&language=hi&skill=vedic&sort=top_rated&page=1. |
| GET | /astrologers/{id} | Full astrologer profile. |
| GET | /astrologers/{id}/reviews | Paginated reviews. |
| POST | /astrologers/{id}/follow | Follow / unfollow toggle. |

## 9.4  Consultations

| Method | Path | Description |
| --- | --- | --- |
| POST | /consultations/request | Body: { astrologer_id, type, language }. Returns consultation row + push to astrologer. |
| POST | /consultations/{id}/accept | Astrologer side. Returns Agora token + channel. |
| POST | /consultations/{id}/decline | Astrologer side. |
| POST | /consultations/{id}/start | Marks in_progress; both parties join Agora. |
| POST | /consultations/{id}/heartbeat | Every 60s during call — server debits wallet, credits astrologer. |
| POST | /consultations/{id}/end | Finalises duration, cost, payout. Returns summary. |
| POST | /consultations/{id}/rate | Body: { rating, review }. User side, post-call. |
| POST | /consultations/{id}/messages | Chat message (text type only). |
| GET | /consultations/{id}/messages | Paginated message history. |
| GET | /me/consultations | My past consultations (filter: active / completed / expired). |

## 9.5  Wallet & Payments

| Method | Path | Description |
| --- | --- | --- |
| GET | /wallet | Balance + recent transactions. |
| POST | /wallet/recharge/intent | Body: { amount }. Returns Razorpay order_id. |
| POST | /wallet/recharge/verify | Razorpay webhook verification, credits wallet (idempotent). |
| GET | /wallet/transactions | Paginated with type filter. |

## 9.6  Live Streaming

| Method | Path | Description |
| --- | --- | --- |
| POST | /live/start | Astrologer side. Returns Agora token, channel, live_session_id. |
| POST | /live/{id}/end | Astrologer side. Persists peak viewers + earnings. |
| GET | /live/now | Currently-live astrologers feed. |
| POST | /live/{id}/join | User side. Returns viewer Agora token. |
| POST | /live/{id}/super-chat | Body: { amount, message }. Debits wallet, credits astrologer. |
| POST | /live/{id}/gift | Body: { gift_id }. |
| GET | /live/{id}/chat | WebSocket — chat overlay messages. |

## 9.7  Kundli & Insights

| Method | Path | Description |
| --- | --- | --- |
| POST | /kundli/generate | Body: { type, dob, time, place, ayanamsa, language }. Returns PDF URL. |
| GET | /kundli/reports | My past reports. |
| POST | /horoscope/daily | Body: { zodiac_sign }. |
| POST | /horoscope/compatibility | Body: { sign1, sign2 }. |
| POST | /horoscope/planet-position | Body: birth details. |

## 9.8  Astrologer-Only

| Method | Path | Description |
| --- | --- | --- |
| POST | /astrologer/kyc | Multi-step KYC submission. |
| POST | /astrologer/online/toggle | Body: { is_online }. Updates Redis pool. |
| GET | /astrologer/requests/pending | Incoming queue. |
| GET | /astrologer/earnings | Available balance + breakdown. |
| POST | /astrologer/payout/request | Body: { amount, biometric_token }. Server verifies biometric attestation before processing. |

# 10.  Flutter Project Structure

Two separate Flutter projects (one per app) sharing a private pub.dev package "hj_core" for shared models, theme, and HTTP client.

### Repository Layout

hindustani_jyotish/
├── apps/
│   ├── user_app/
│   │   ├── lib/
│   │   │   ├── main.dart
│   │   │   ├── app/                     ← MaterialApp.router setup
│   │   │   ├── router/                  ← go_router config + auth guard
│   │   │   ├── features/
│   │   │   │   ├── auth/                ← Google + biometric + OTP
│   │   │   │   ├── home/
│   │   │   │   ├── discovery/           ← astrologer search & profile
│   │   │   │   ├── consultation/        ← chat / call / video
│   │   │   │   ├── kundli/
│   │   │   │   ├── insights/            ← horoscope, compatibility
│   │   │   │   ├── live/                ← viewer side
│   │   │   │   ├── wallet/
│   │   │   │   └── profile/
│   │   │   └── core/                    ← (proxied from hj_core)
│   │   ├── android/
│   │   ├── ios/
│   │   └── pubspec.yaml
│   │
│   └── astrologer_app/
│       ├── lib/
│       │   └── features/
│       │       ├── auth/
│       │       ├── dashboard/
│       │       ├── requests/
│       │       ├── consultation/        ← attend side
│       │       ├── live/                ← broadcaster side
│       │       ├── earnings/
│       │       └── profile/
│       └── pubspec.yaml
│
└── packages/
    └── hj_core/
        ├── lib/
        │   ├── theme/                   ← AppColors, AppTextStyles
        │   ├── models/                  ← User, Astrologer, Consultation
        │   ├── network/                 ← Dio client, interceptors
        │   ├── auth/                    ← AuthCubit, BiometricService
        │   ├── storage/                 ← SecureStorage wrapper
        │   └── utils/
        └── pubspec.yaml

### Per-Feature Folder Convention

features/auth/
├── bloc/
│   ├── auth_cubit.dart                  ← AuthCubit (signed-in / out / loading)
│   └── auth_state.dart
├── data/
│   ├── auth_repository.dart             ← talks to dio
│   ├── google_auth_service.dart         ← google_sign_in wrapper
│   ├── biometric_service.dart           ← local_auth wrapper
│   └── otp_service.dart
├── domain/
│   ├── user_session.dart
│   └── auth_failure.dart
└── ui/
    ├── sign_up_screen.dart
    ├── otp_screen.dart
    ├── biometric_enrol_screen.dart
    └── biometric_prompt_screen.dart

### Routing (go_router) — Auth Guard Sample

final router = GoRouter(
  initialLocation: '/splash',
  refreshListenable: GoRouterRefreshStream(authCubit.stream),
  redirect: (ctx, state) {
    final auth = authCubit.state;
    final loggingIn = state.matchedLocation.startsWith('/auth');
    if (auth is AuthLoading)          return '/splash';
    if (auth is AuthUnauthenticated)  return loggingIn ? null : '/auth/welcome';
    if (auth is AuthBiometricRequired) return '/auth/biometric';
    if (auth is AuthAuthenticated)    return loggingIn ? '/home' : null;
    return null;
  },
  routes: [
    GoRoute(path: '/splash', builder: (_, __) => SplashScreen()),
    GoRoute(path: '/auth/welcome', builder: (_, __) => SignUpScreen()),
    GoRoute(path: '/auth/otp', builder: (_, st) => OtpScreen(mobile: st.uri.queryParameters['m']!)),
    GoRoute(path: '/auth/biometric', builder: (_, __) => BiometricPromptScreen()),
    ShellRoute(
      builder: (_, __, child) => HomeShell(child: child),
      routes: [
        GoRoute(path: '/home', builder: (_, __) => HomeScreen()),
        GoRoute(path: '/astrologers/:id', builder: (_, st) => AstroProfile(id: st.pathParameters['id']!)),
        // ...
      ],
    ),
  ],
);

# 11.  Development Phases & Timeline

Seven phases across ~20 weeks. Each phase explicitly implements or extends the Google + Biometric auth layer.

## Phase 1 · Foundation & Auth Layer

Duration: 3 weeks

🔐 Auth in this phase Build the entire Google Sign-In + Biometric + OTP system end-to-end. This is the foundation every other phase depends on.

### Deliverables

- Both Flutter projects scaffolded with BLoC + GetIt + go_router + dio

- hj_core shared package published privately

- FastAPI backend with /auth/* endpoints (Google verify, OTP, biometric enable, refresh, logout, revoke-all)

- PostgreSQL: users, astrologers, auth_sessions tables

- flutter_secure_storage integration with biometric wrapping

- Universal Auth Guard via go_router redirect

- Sign-Up, OTP, Biometric Enrolment, and Biometric Prompt screens in both apps

- Splash screen with auto-redirect logic

## Phase 2 · User App — Core Discovery & Consultation

Duration: 4 weeks

🔐 Auth in this phase Every screen sits behind the Auth Guard from Phase 1. Pre-call confirmation re-prompts biometric for wallet check > ₹500.

### Deliverables

- Home, Search, Astrologer Profile screens

- Chat consultation (Agora text + custom message endpoint)

- Audio Call (Agora RTC)

- Video Call (Agora RTC)

- Pre-call wallet validation; auto-end on low balance

- Post-call rating screen

- Chat History (Active / Completed / Expired)

## Phase 3 · Kundli & Cosmic Insights

Duration: 2 weeks

🔐 Auth in this phase Auth Guard required for all paid insight generation. Wallet debit attempts run through fresh access-token validation.

### Deliverables

- Cosmic Insights grid (6 paid tiles)

- Generate Kundli form + chart view with planet positions

- PDF generation (Swiss Ephemeris + WeasyPrint)

- Daily Horoscope, Planet Position, Love Compatibility, Birthday Number, Daily Prediction

- Kundli PDF stored on S3 with re-download from /kundli/reports

## Phase 4 · Astrologer App — Onboarding, Dashboard, Attend

Duration: 4 weeks

🔐 Auth in this phase Astrologer-side has the same Google + Biometric + OTP triad. Biometric is enforced on cold start AND on every payout step. KYC documents stored encrypted on S3.

### Deliverables

- Astrologer Sign-Up + 4-step KYC

- Admin approval workflow (admin panel basic)

- Dashboard with online toggle, stats, schedule

- Incoming Request handling (push, accept/decline)

- Attend Chat / Attend Call / Attend Video screens (mirror user-side with earning ticker)

- Heartbeat-based wallet settlement (every 60s)

## Phase 5 · Live Streaming (Both Sides)

Duration: 3 weeks

🔐 Auth in this phase Anonymous viewing allowed for marketing reach; super-chat and gift purchases require Auth Guard + recent biometric.

### Deliverables

- Astrologer: Pre-Live setup → Live Broadcast → Post-Live summary

- User: Live viewer with chat overlay, super-chat, gift picker

- WebSocket for chat overlay

- Super-chat and gift animations

- Follow / Unfollow + push on go-live

- Live revenue settlement to astrologer balance

## Phase 6 · Wallet, Payments, Payouts

Duration: 2 weeks

🔐 Auth in this phase Recharges ≥ ₹1,000 require fresh biometric. Withdrawals always require fresh biometric.

### Deliverables

- Razorpay integration (recharge intent + webhook verification)

- Wallet home with quick recharge grid + custom amount

- Payment history with filters

- Astrologer Earnings + Withdraw to Bank flow

- Background Celery worker for payout processing

- Refund handling for cancelled/unused sessions

## Phase 7 · Polish, QA, App Store Launch

Duration: 2 weeks

🔐 Auth in this phase Auth gates regression-tested across cold start, background-resume, expired-token, revoked-session scenarios.

### Deliverables

- Edge cases: poor network, mid-call disconnect, mid-recharge crash

- Localisation polish (EN + हिं first; Malayalam/Tamil/Telugu next)

- Accessibility (font scaling, screen reader labels)

- Crashlytics + Sentry wired

- Android Play Store + iOS App Store submission

- Soft launch with 50 invited astrologers

## 11.x  Timeline Gantt (text)

| Week | Phase 1 | Phase 2 | Phase 3 | Phase 4 | Phase 5 | Phase 6 | Phase 7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1–3 | █████ |  |  |  |  |  |  |
| 4–7 |  | ████████ |  |  |  |  |  |
| 8–9 |  |  | ████ |  |  |  |  |
| 10–13 |  |  |  | ████████ |  |  |  |
| 14–16 |  |  |  |  | ██████ |  |  |
| 17–18 |  |  |  |  |  | ████ |  |
| 19–20 |  |  |  |  |  |  | ████ |

# 12.  Third-Party Integrations

| Service | Used For | Pricing Note |
| --- | --- | --- |
| Google Cloud (OAuth) | Google Sign-In for both apps | Free for auth scope |
| Agora.io | Audio call, video call, live streaming SD-RTN | ~$0.99 per 1k minutes of audio; $3.99 per 1k of HD video |
| Razorpay | Wallet recharge, astrologer payouts | 2% per recharge transaction; ₹4 per payout |
| MSG91 | Transactional OTP SMS | ~₹0.20–0.25 per SMS |
| SendGrid | Receipts, Kundli PDF email, system alerts | Free up to 100/day; ₹0.18 per email after |
| Firebase Cloud Messaging | Push notifications (incoming request, live-start) | Free |
| Firebase Crashlytics | Crash reporting | Free |
| Sentry | Backend error tracking + performance | Self-hostable, or $26/mo SaaS |
| Cloudflare R2 / AWS S3 | Profile photos, Kundli PDFs, KYC docs | R2: free egress; ~₹2/GB storage |
| Swiss Ephemeris (pyswisseph) | Planetary calculations for Kundli | Free, AGPL-licensed |

# 13.  Security & Compliance

### Token Storage

- flutter_secure_storage — Android EncryptedSharedPreferences + iOS Keychain.

- Refresh token is biometric-wrapped: secure storage entry can be read only after local_auth success.

- Access token lives only in BLoC state (in-memory) — never persisted.

- On logout: secure storage cleared; refresh JWT JTI revoked server-side.

### Transport

- TLS 1.2+ everywhere; HSTS enabled on api.hindustanijyotish.in.

- Certificate pinning in dio interceptor for the API host.

- Agora RTC tokens minted server-side with 1-hour validity; channel-scoped.

### PII & Compliance

- KYC documents (PAN, Aadhaar) stored encrypted-at-rest on S3 with server-side encryption.

- Aadhaar masking — only last 4 digits displayed in app, never logged.

- Razorpay handles card data — never touches our servers (PCI-DSS scope minimised).

- Data Privacy: comply with DPDP Act 2023 (Indian Digital Personal Data Protection Act).

- Right to deletion: /me DELETE endpoint anonymises user record (consultations preserved with masked IDs for tax records).

- Audit logs for every wallet/payout action retained 7 years.

### Anti-Fraud

- Razorpay webhook signature verification (idempotency key prevents replay).

- Server-side wallet ledger — never trust client-reported balance.

- Rate limits per user: 5 OTP/hr, 10 consultations/hr, 1 withdrawal/24h.

- Astrologer payout requires both: KYC approved + biometric attestation + 24h cooling-off on first withdrawal.

# 14.  Deployment & Release

### Mobile Apps

- Android — Play Store internal testing → closed beta (50 testers) → open beta → production.

- iOS — TestFlight internal → external testers → App Store production.

- Both apps share signing certificates within Jaikalki Technology Pvt. Ltd. developer account.

- Use flutter_launcher_icons for the icon packs already generated.

- CI: Codemagic or GitHub Actions — build on push to main; auto-deploy to Play Store internal track.

### Backend

- Cloud: AWS Mumbai region (ap-south-1) or Hetzner Helsinki — pick on cost vs latency.

- Containers: Docker images per service; orchestrated with Docker Compose initially, k8s when DAU > 50k.

- Database: managed PostgreSQL (AWS RDS or Hetzner managed); daily snapshots, 14-day retention.

- CI/CD: GitHub Actions → build image → push ECR → deploy via SSH-pull on the target host.

- Zero-downtime: blue-green via nginx upstream switch.

- Backups: nightly pg_dump to S3; weekly restore drill.

### Environments

| Env | Purpose | URL |
| --- | --- | --- |
| local | Developer machines | http://localhost:8000 |
| dev | Always-on integration env | https://dev-api.hindustanijyotish.in |
| staging | Pre-prod, real data shape, isolated wallet | https://staging-api.hindustanijyotish.in |
| prod | Live production | https://api.hindustanijyotish.in |

# 15.  Appendix — Open Questions & Risks

### Open Decisions

- Commission rate per consultation — 20% / 25% / 30%? Sliding scale by astrologer tier?

- Minimum withdrawal amount and cooling-off period for new astrologers?

- GST collection: charge inclusive or exclusive of GST on consultations?

- Refund policy: full refund on call disconnect within first 60s? Pro-rata?

- Live streaming: cap super-chat amount per user per session?

- Anonymity: allow users to consult anonymously (handle instead of real name)?

- Free trial: first 5-min call free with selected astrologers?

### Known Risks

- Agora cost scales with usage — at 100k minutes/month, ~₹85k/month. Need to model revenue per minute.

- Astrologer churn: many quit after low earnings month-1. Mitigation: featured-rotation algorithm for new astrologers.

- Fake astrologers: KYC is necessary-but-not-sufficient. Add: video selfie call with admin, ID-photo match, periodic re-verification.

- Live moderation: super-chats need profanity filter; gifts need cooldown to prevent spam.

- iOS App Store: live-streaming with paid super-chats may need additional review — submit with care.

- WhatsApp competition: many astrologers already operate on WhatsApp. Differentiator: wallet auto-debit + payout + reviews + live streaming.

### Out of Scope for v1

- Web platform (mobile-first; web later)

- In-app gifting between users

- Multi-language voice support (call language same as chat language only)

- Astrologer team accounts (multiple people sharing one profile)

- Subscription model (₹X/month for unlimited daily horoscope)

— End of Blueprint —

Hindustani Jyotish · हिन्दुस्तानी ज्योतिष

Prepared by Jaikalki Technology Pvt. Ltd.